Align360 Alpha Sprint Brief For Dev Team · Samuel's Decisions · 2026-05-27

1. What Has Been Updated

Status as of 2026-05-27 The assessments have been updated across all five instruments. The FLC AI Base and Governance Document have been updated and sent to Will Preble, and posted on Slack. The dev team must pull these updates into MasteryOS before the pilot can proceed. Nothing moves to B3 contact until the product reflects the current versions.

| Item | Status | Action required from dev |
| --- | --- | --- |
| Wiring for Impact questions | Updated ✓ | Pull updated question set from Slack. Replace current MasteryOS version entirely — do not merge. |
| Orientation for Impact questions | Updated ✓ | Pull updated question set from Slack. Replace current MasteryOS version entirely. |
| Rejection Gift Finder questions | Updated ✓ | Pull updated question set from Slack. Replace current MasteryOS version entirely. |
| B3 Baseline questions | Updated ✓ | Pull updated question set from Slack. Replace current MasteryOS version entirely. |
| Onboarding questions | Updated ✓ | Pull updated question set from Slack. Replace current MasteryOS version entirely. |
| FLC AI Base + Governance Doc | Sent to Will P + Slack ✓ | Will P to confirm receipt and implement. Governance doc governs AI behavior — this is not optional before pilot. |
| Duplicate questions in MasteryOS | Identified — not fixed | See previous Slack notes. Solve this by using updated questions |
| Credit purchase prompt interrupting flow | Identified — not fixed | This is a blocking issue as I can’t work around the app without that popping up and blocking progress |
| Assessment UX — one question at a time | Identified — not acceptable | The current one-question-at-a-time UI is disengaging. Needs redesign — see Section 3. |

2. Sprint Structure — Samuel's Decision

Decision: one sprint, broken into stages Rather than asking participants to commit financially three separate times — once per stage — we run one 30-day Alpha Sprint with three defined stages inside it. One commitment, one completion threshold, one refund trigger. This keeps participants in the system and reduces drop-off between stages.

Pricing

- $47 for the full 30-day Alpha Sprint broken in stages. Asking for $14 at different test phases could become a blocking factor.

- Full refund if the participant completes all three stages within 30 days. No refund if they do not complete. This is not a product price — it is a commitment filter. Say that explicitly to participants: 'We are not charging you for the product. We are asking you to put something down so we both know you will complete it. You get it back when you do.'

- Why $47 not $14: $47 reflects that scope while remaining low enough to be accessible. It is above throwaway but below risky, which is the correct range for a commitment filter at alpha stage.

Note: So how about one large amount like $47 or $47/month and full refund when we finish testing to lock them in? I am open to suggestions.

The Three Stages

| Stage 1 Days 1–3 | DesignSuite Assessment Participant takes all five assessments (under 10 minutes total — confirmed by last person who completed it). Receives full results. Reads profile. Engages with AI on one real decision using their profile. Submits early reaction feedback using Group 1 pilot questions within 48 hours of completing. Feedback moment: Group 1 questions (Q1–Q4, Q12, Q13) — within 48 hours of assessment completion |
| --- | --- |

| Stage 2 Days 4–10 | DesignSuite + Career Navigator Participant uses the rest of DesignSuite + Career Navigator with their established profile. Applies their wiring and orientation data to a real career or direction decision they are currently navigating. Submits structured feedback at the end of Stage 2. Feedback moment: Group 2 questions (Q5–Q8) — at end of Stage 2 |
| --- | --- |

| Stage 3 Days 11–15 | Full Debrief + Commercial Signal Closing structured debrief. Commercial signal questions asked after participant has described a transformation moment — that timing is intentional and must be followed. This stage also routes participants toward Phase 2 based on their Q6 answer. Feedback moment: Group 3 questions (Q9–Q11) — in closing debrief, after transformation moment |
| --- | --- |

Refund logic — state this clearly to participants $47 is returned in full when all three stage feedback submissions are complete within 15 days. No partial refunds. No refunds for incomplete sprints. The completion condition is specific: all three debrief submissions submitted, not just assessments taken.

3. MasteryOS — Blocking Issues Before Pilot

Nothing goes to B3 contact until these are resolved Samuel ran MasteryOS as a first-time user and found four blocking issues. These are listed in priority order. Items 1 and 2 are hard blocks — the pilot cannot proceed with either of them unresolved. Items 3 and 4 are pre-pilot requirements.

| Priority | Issue | What done looks like |
| --- | --- | --- |
| P0 · Hard block | Question sets in MasteryOS are not the updated versions | All five assessment question sets replaced with the versions shared on Slack and sent to Will P. Samuel takes the full flow cold after replacement and confirms the questions match. |
| P0 · Hard block | Credit purchase prompt interrupts the flow | Samuel continually asked to purchase credits at any point during the assessment or result flow. Fix the credit gate so it does not interrupt an active session. Samuel confirms this is resolved by running the full flow without hitting a credit prompt. |
| P1 · Pre-pilot | Duplicate questions present in assessment flow | Use updated question sets shared on Slack should not contain duplicates — if MasteryOS still shows them, it is pulling from an old version. |
| P1 · Pre-pilot | Assessment UX — one question at a time is disengaging | The current single-question-at-a-time format is described as boring and disengaging. Reference the lead gen assessment HTML built by Claude (align360_lead_gen.html) for the interaction model — animated options, progress indicator, visual momentum. This is a UX redesign task, not a content task. Must be resolved before B3 contact. All results and recommendations were provided in Slack messages |

4. Pilot Questions — 13 Questions, 3 Groups

Thirteen questions organized by collection timing. Two were added by Claude (Q12 and Q13) to capture accuracy signal specific to the assessment results. Some of the questions have been refined but these changes don’t have to be taken into account if the original felt strong.

Group 1 — Early Reaction · Ask within 48 hours of assessment completion

| Q1 | Stickiness Test Since you saw your results, has anything happened — a conversation, a decision, a moment of friction — where you thought about your wiring? Tell me exactly what was happening. Signal: Does the output travel with them after the session, or did they read it and set it down? 'Exactly' closes the polite exit and forces specificity. Timing: Within 48 hours — while the experience is fresh |
| --- | --- |

| Q2 | Accuracy Test What did your results get exactly right about you — and what did they miss or overstate? Signal: Two-part intentionally. The 'overstate' framing gives permission to criticize without feeling ungrateful. Reveals where the FLC governance layer needs tuning before wider rollout. Timing: Within 48 hours |
| --- | --- |

| Q3 | Re-Entry / UX Test When you tried to go back to your results after the first session, what happened? Signal: 'Couldn't find it' = UX fix. 'No reason to go back' = StoryBank persistence is the unlock. 'Forgot' = output needs a clearer Day 1 action prompt. Each answer has a different fix. Timing: Within 48 hours — ask even if they haven't gone back yet, and ask why |
| --- | --- |

| Q4 | Positioning Test If you had to explain what this does to someone who's never heard of it, what would you say? And what would you NOT say — what would be misleading to promise? Signal: Their words are the marketing copy. The negative version surfaces what the product is overclaiming in how it's currently being described — the most valuable alpha signal for GTM. Timing: Within 48 hours |
| --- | --- |

Q12 NEW Gift Specificity Test · Group 1 · Within 48 hours When you read your wiring profile — The [their gift name] — did it feel like it described how you actually operate, or how you wish you operated? Signal: Tests whether the framework captures the real self or the aspirational self. Critical quality signal for the FLC governance layer — if most users say 'how I wish I operated,' the assessment is measuring ideals not actuals.

Q13 NEW Rejection Gift Accuracy Test · Group 1 · Within 48 hours The Rejection Gift Finder connects your adversity to a specific capability. Did that connection feel true — or did it feel like a reframe that doesn't quite fit your actual experience? Signal: The Rejection Gift is the most emotionally loaded result in the suite. People will have the strongest reaction to it — positive or negative. This is the most important accuracy signal for the Gift Finder specifically, and flags whether the adversity-to-capability framing is landing or feeling imposed.

Group 2 — Roadmap Signal · Ask at end of Stage 2 (Career Navigator debrief)

| Q5 | Behavior Delta Test — most important question Walk me through one decision you made this week. How did having your profile change how you approached it — if at all? Signal: The core transformation claim. A behavior delta, even small, validates Phase 0 and gives Phase 1 a foundation. Thinking about it more is not a behavior delta. Push for a specific decision moment. Timing: End of Stage 2 — after Career Navigator use |
| --- | --- |

| Q6 | Phase Routing The next big thing you're navigating — does it connect more to your career direction, how your life is structured day-to-day, building or starting something, or how you're showing up for the people around you? Signal: Career direction = Phase 1. Life structure = Phase 2. Building something = Phase 3. Showing up for people = Phase 4. Distribution of answers across cohort tells us which phase to build next. Timing: End of Stage 2 |
| --- | --- |

| Q7 | Next-Session Intent If you opened this tomorrow and could get clarity on one specific thing — about a real situation you're actually in right now — what would it be? Signal: The 'real situation you're actually in right now' eliminates hypothetical answers. First instinct is the real signal. Cluster answers across respondents for a ranked feature priority list. Timing: End of Stage 2 |
| --- | --- |

| Q8 | OS vs. Course Test Six months from now, if this was working exactly the way you'd want it to — describe what a week looks like when you use it. Signal: OS signal = weekly or daily use, AI as thinking partner, decisions referenced against profile. Course signal = completed and moved on. The architecture fork lives in this answer. Timing: End of Stage 2 |
| --- | --- |

Group 3 — Commercial Signal · Ask at closing debrief, AFTER a transformation moment

Timing instruction for Group 3 Do not ask Q9–Q11 cold. Ask them immediately after the participant has described a behavior change, a specific decision, or a moment where the profile made a real difference. That is when perceived value is highest and the pricing questions will produce real numbers, not polite ones.

| Q9 | Pricing Anchor When you finished your results, what did this remind you of — what other tools or services in your life does it compare to? Signal: 'Like therapy' = $150–300/month anchor. 'Like StrengthsFinder' = $20–50 one-time. 'Like a coach' = $300–1000/month. Their comparison IS the pricing reference point. Ask before Q10. Timing: Closing debrief — after transformation moment |
| --- | --- |

| Q10 | Willingness to Pay If this kind of clarity was available on an ongoing basis — not a one-time result, but something you check in with when facing a major decision — what would feel like a fair monthly investment? And if you had to cut something else to keep it — what's your number? Signal: The tradeoff framing ('cut something else') produces a real number instead of an aspirational one. The delta between their one-time and ongoing answers is the value argument for the persistent platform. Timing: Closing debrief — immediately after Q9 |
| --- | --- |

| Q11 | Enterprise Buyer Path If your organization paid for this for your whole team — what outcome would they need to see, in what timeframe, to justify it? And who at your company makes that call? Signal: The ROI outcome they describe becomes the enterprise value prop. The named buyer's objection becomes what the B3 case study must address first. Two signals in one question. Timing: Closing debrief — last question |
| --- | --- |

5. Offer Gate — Status at Time of This Brief

| Gate | Status | What done looks like |
| --- | --- | --- |
| Exchange is congruent | In progress | 15-day staged sprint. Offer document must be rewritten to reflect three-stage structure over 15 days or predetermined period communicated in LOI |
| Pilot questions are specific | Done ✓ | 13 sharp questions organized by collection timing. Q12 and Q13 added. See Section 4. |
| Pricing is internally consistent | Decided ✓ | $47 for 15-day sprint (or predetermined period). Full refund on completion of all three stage debriefs. No refund if incomplete. Reason stated explicitly to participants. |
| Product run in MasteryOS cold | Blocked | Samuel attempted — hit P0 blocking issues (wrong questions, credit prompt). Cannot complete until dev fixes P0 items in Section 3. |
| LOI reviewed before B3 contact | Not started | If Jason agrees or provides alternative, draft LOI in Slack for Jason review. Must reflect staged sprint, <10 min assessment, and delivery feasibility of current product state only. |

One clarification on assessment time The Alpha Sprint Brief on the site states 15 minutes. The last person to complete the assessment did so in under 10 minutes. Update all offer language, the LOI, and the sprint brief itself to reflect '<10 minutes. This is a meaningful difference in how the offer reads and how participants plan their time.

Align360 · Alpha Sprint Brief · For Dev Team Samuel · 2026-05-27 · Confidential · Internal use only